Acceptance Testing

UAT Execution & Report Submission

| Date | 4 September 2026 |
| --- | --- |
| Team ID | Servicenow |
| Project Name | Automated Network Request Management in ServiceNow |
| Maximum Marks | 4 Marks |

1. Purpose of Document

The purpose of this document is to briefly explain the test coverage and open issues of the Automated Network Request Management in ServiceNow project at the time of release to User Acceptance Testing (UAT).

2. Defect Analysis

This report shows the number of resolved or closed bugs at each severity level, and how they were resolved.

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 0 | 0 | 0 | 0 | 0 |
| Duplicate | 0 | 0 | 0 | 0 | 0 |
| External | 0 | 0 | 0 | 1 | 1 |
| Fixed | 0 | 0 | 1 | 1 | 2 |
| Not Reproduced | 0 | 0 | 0 | 0 | 0 |
| Skipped | 0 | 0 | 0 | 0 | 0 |
| Won't Fix | 0 | 0 | 0 | 0 | 0 |
| Totals | 0 | 0 | 1 | 2 | 3 |

Note: The 3 defects above are the actual bugs logged during UAT execution — BG-01 (SLA escalation delay, Severity 3, Fixed), BG-02 (delayed Teams notification, Severity 4, resolved as External — dependent on the Teams connector), and BG-03 (cosmetic form label truncation, Severity 4, Fixed).

3. Test Case Analysis

This report shows the number of test cases that have passed, failed, and untested.

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Portal & Authentication | 2 | 0 | 0 | 2 |
| Service Catalog & Request Submission | 5 | 0 | 0 | 5 |
| Approval Workflow | 3 | 0 | 1 | 2 |
| Notifications | 1 | 0 | 1 | 0 |
| Reporting & Audit | 2 | 0 | 0 | 2 |
| Totals | 13 | 0 | 2 | 11 |

Note: The 2 test case failures above correspond to BG-01 (Approval Workflow / SLA escalation) and BG-02 (Notifications / Teams delay) from the Defect Analysis above.