ServiceNow Platform Configuration

Project Documentation Format

1. Introduction

- Project Title: Automated Network Request Management in ServiceNow

Team Members: list the people on the project and their roles. A suggested breakdown for this project:

| Role | Responsibility |
| --- | --- |
| Project Lead / Solution Owner | Owns overall solution design and stakeholder sign-off |
| ServiceNow Configurator / Developer | Builds the catalog item, Flow Designer flows, business rules, and ACLs |
| Business Analyst | Gathers requirements from network operations and defines approval/routing rules |
| Network Operations SME | Validates request types, CMDB data, and provisioning steps |
| QA / ServiceNow Tester | Builds ATF test suites, executes UAT, validates approval and notification scenarios |

2. Project Overview

- Purpose: To replace the manual, email- and spreadsheet-driven process for requesting network access and changes (VPN access, firewall rules, new circuits, VLANs) with a single, automated ServiceNow workflow that validates, routes, approves, and provisions requests with minimal human intervention.

  - A guided Service Catalog item with a dynamic form that adapts to the type of network request.

  - Automated validation of each request against the CMDB and network policy rules before it reaches an approver.

  - Rules-based approval routing (manager, security, or network owner) with automatic reminders and out-of-office rerouting.

  - Automated provisioning via IntegrationHub to firewalls, VPN concentrators, and SD-WAN controllers once a request is approved.

  - Real-time status tracking, notifications, and a post-fulfillment CSAT survey for the requester.

  - Reporting dashboards for SLA compliance, request volume, and recurring request types.

3. ServiceNow Components & Configuration

This project is built entirely on the ServiceNow platform using out-of-the-box and low-code capabilities — there is no separate frontend, backend, or custom API layer to maintain. The table below lists the components used and what each one is responsible for.

| Component | Used For |
| --- | --- |
| Service Catalog Item | Guided, dynamic form the requester fills in to request network access or a change |
| Catalog Client Scripts & UI Policies | Show/hide and validate fields depending on the request type selected |
| Flow Designer Flows | Orchestrate submit → validate → approve → provision → notify → close, with no custom code |
| Business Rules & Script Includes | Server-side validation logic, e.g. checking the CMDB before a request can proceed |
| IntegrationHub Spokes | Pre-built or custom actions that talk to firewalls, VPN concentrators, and SD-WAN controllers |
| CMDB (Configuration Management Database) | Source of truth for the network devices/CIs a request affects |
| Approvals & Notifications | Route requests to the right approver and keep the requester informed automatically |
| Performance Analytics / Reporting | Dashboards for SLA compliance, request volume, and recurring request types |

4. Setup Instructions

- Prerequisites: A ServiceNow Personal Developer Instance (PDI) or sandbox instance; a ServiceNow account with admin rights on that instance; the Flow Designer and IntegrationHub plugins activated; access credentials (or a sandbox/mock endpoint) for the network orchestration tool(s) being integrated.

- Configuration steps: A step-by-step guide to bring the environment up:

  - Provision or request access to a ServiceNow PDI/sandbox instance.

  - Import the update set containing the catalog item, custom tables, flows, and business rules.

  - Create the Service Catalog category and item(s) for network requests, and attach the catalog client scripts and UI policies.

  - Activate and configure the Flow Designer flows for validation, approval routing, and provisioning.

  - Configure IntegrationHub connection & credential aliases (and a MID Server, if required) for the target network systems.

  - Assign roles and configure ACLs so requesters, approvers, network engineers, and administrators see only what they should.

5. Configuration Structure

Instead of a code folder structure, the project is organized into the following ServiceNow configuration artifacts, all contained within a single scoped application:

  - Service Catalog category, catalog item, and its variable set (the request form).

  - Custom Network Change Request table, extending Task, with fields for source/destination, ports, environment, and the related CI.

  - Flow Designer flows and subflows: Submit & Validate, Approval Workflow, Provision Network Change, Notify & Close.

  - Business Rules and Script Includes used for CMDB validation and routing-rule lookups.

  - Notification records and email templates for each stage of the request.

  - Reporting: a Performance Analytics dashboard (or a set of reports) built on top of the request table.

6. Running the Process End-to-End

There is no build/start command as with a coded application; the process runs directly on the ServiceNow instance:

1. Publish the Service Catalog item so it is visible to the requester's role/group.

2. Activate the associated Flow Designer flows (Submit & Validate, Approval Workflow, Provisioning, Notify & Close).

3. Use “Try It” on the catalog item (or the Service Portal preview) to submit a test request end-to-end.

4. Monitor execution under Flow Designer > Flow Executions, and inspect the generated RITM/Task records.

7. Access Control & Approvals

- Sign-in: Requesters and approvers sign in via the organization's existing SSO, so no separate ServiceNow credentials are required.

- Record-level security: Access Control Lists (ACLs) restrict who can view, create, or update Network Change Request records — for example, only the assigned approver can act on a pending approval, and only members of the Network Operations group can update provisioning tasks.

- Approvals: Approval routing rules determine who needs to sign off (manager, security, or network owner) based on the request type and business unit, with automatic reminders and out-of-office rerouting.

8. Screens & Forms Used

All screens are standard ServiceNow forms and portal widgets — no custom UI was built. Key screens to capture with screenshots once available:

  - The network request catalog item, showing the dynamic form fields for a selected request type.

  - The requester's “My Requests” view, showing status, RITM number, and history.

  - The approver's Approvals inbox / mobile approval card.

  - The Network Engineer's task list for provisioning and escalations.

  - The reporting dashboard showing SLA compliance and request volume.

9. Testing

- Automated testing: ServiceNow's Automated Test Framework (ATF) is used to script and run regression tests for the catalog form, business rules, and Flow Designer flows on every update-set promotion.

- Integration testing: A sandbox/mock endpoint for the network orchestration tool is used to test the provisioning flow without touching production network devices.

- User acceptance testing (UAT): Business stakeholders (network operations, security, a sample of requesters) walk through representative scenarios — happy path, rejected approval, provisioning failure and escalation — before each release.

- Performance testing: Volume testing simulates peak submission periods (e.g., end-of-quarter project rollouts) to confirm the approval and provisioning flows do not bottleneck.

10. Demo

Video Link: https://drive.google.com/file/d/1AbY7UbVsRuhjXsVG8cu3e8ApAqaI2LUk/view?usp=sharing

11. Known Issues

| Issue | Impact | Status |
| --- | --- | --- |
| Approval delegation does not follow nested out-of-office chains (A delegates to B, B is also OOO) | Approval can stall until someone manually reassigns it | Open |
| Provisioning integration to one VPN vendor's API silently times out under rate limiting instead of raising a retryable error | Requires manual detection and re-submission by the network engineer | Open |
| Dynamic catalog form occasionally does not reset dependent fields when the requester changes request type mid-form | Minor UX confusion; does not affect submitted data integrity | Open |
| CMDB validation step can time out for very large VLAN/subnet lookups | Adds a few seconds of delay for a small subset of requests | Monitoring |

12. Future Enhancements

  - AI-assisted request classification that auto-suggests the correct catalog item and pre-fills fields from a free-text description.

  - ChatOps integration (Slack/Microsoft Teams virtual agent) so requesters and approvers can act without opening the portal.

  - Predictive SLA-breach alerts that flag at-risk requests before they miss their deadline.

  - Self-service diagnostics (e.g., automated connectivity tests) offered before a ticket is even created, to deflect requests that don't need a change.

  - Expanded vendor coverage for the provisioning integration (additional firewall, SD-WAN, and cloud network vendors).