Project Report

Automated Network Request Management in ServiceNow

| Date | 4 September 2026 |
| --- | --- |
| Team ID | Servicenow |
| Project Name | Automated Network Request Management in ServiceNow |

1. Introduction

## 1.1 Project Overview

Automated Network Request Management is a ServiceNow-based application that lets employees raise network-related requests — such as firewall access, VPN access, and IP allocation — through a self-service Service Catalog. Requests are routed automatically through a risk-based, multi-level approval workflow (Flow Designer), and once approved, a fulfillment task is assigned to the network team, who complete the work manually and mark the request closed. Requesters are notified at each stage, and managers/auditors have access to an SLA dashboard and audit trail report.

## 1.2 Purpose

The current process for raising and fulfilling network requests relies on email, phone calls, and spreadsheets, giving requesters no visibility into approval status and creating inconsistent, hard-to-audit records for the network team. The purpose of this project is to replace that manual process with a structured, trackable, and auditable digital workflow — reducing delays, improving transparency, and giving the organisation a single system of record for every network request.

# 2. Ideation Phase

## 2.1 Problem Statement

Network-related requests such as firewall access, VPN provisioning, and IP allocation are raised through emails, calls, or unstructured spreadsheets. Requesters get no visibility into approval status or expected turnaround (SLA); approvals are handled manually, causing delays and inconsistent prioritisation; manual re-entry of data across tools leads to errors; and the lack of a single audit trail makes compliance reporting difficult. The network team is overloaded with repetitive administrative work on top of its core responsibilities.

## 2.2 Empathy Map Canvas

Persona: A network administrator / employee who needs to raise, track, and get network-related requests fulfilled (firewall access, VPN, IP allocation, device provisioning) through the organisation's IT service management process.

| Think & Feel |
| --- |
| Worried a manually submitted request will be delayed or lost; frustrated by not knowing who is approving it; wants a quick, transparent, self-service way to request and track network changes. |
| See | Hear |
| Outdated email/Excel-based tracking; IT staff re-keying the same details into multiple tools; other departments already using self-service catalogs. | Colleagues complaining about slow provisioning; the network team saying they're overloaded with manual tickets; management pushing for faster turnaround. |
| Say & Do |
| Emails or calls the helpdesk to raise or follow up on a request; repeatedly asks for a status update; escalates to their manager when blocked. |
| Pain | Gain |
| No visibility into approval status or SLA; manual, error-prone data entry; difficult to maintain an audit trail. | A self-service catalog to raise requests instantly; automated approval workflow with real-time status; consistent, auditable records. |

## 2.3 Brainstorming

A team brainstorming session generated the following candidate ideas for solving the problem, which were then evaluated and shortlisted:

- Build a shared spreadsheet with a status column for all requests (rejected — still manual, no real audit trail or automation).

- Build a custom standalone web application from scratch (rejected — high development effort and cost given the organisation already runs ServiceNow).

- Use ServiceNow's Service Catalog, Flow Designer, and Notifications to build a purpose-fit, low-code request-and-approval application (selected).

- Add a fully automated provisioning layer that configures network devices directly (parked as future scope — out of scope for the current phase; fulfillment will remain a manual task assigned to the network team).

Final selected approach: a ServiceNow Service Catalog item for network requests, a Flow Designer-driven approval workflow, manual fulfillment tasks assigned to the network team, and automated notifications and reporting.

# 3. Requirement Analysis

## 3.1 Customer Journey Map

| Stage | Awareness | Request | Approval | Fulfillment | Closure |
| --- | --- | --- | --- | --- | --- |
| Action | Learns about the Service Portal catalog item | Fills and submits the network request form | Waits while the request is routed and reviewed | Network team works on the request | Receives confirmation; request closed |
| Touchpoint | Service Portal / team communication | Catalog form | Approval notification / dashboard | Fulfillment task / status page | Email / Teams notification |
| Emotion | Curious | Hopeful, slightly unsure about required fields | Anxious, uncertain of timeline | Relieved to see progress | Satisfied |
| Opportunity | Promote the catalog item clearly | Inline validation and help text | Real-time status + SLA visibility | Show assignee & expected completion | Prompt for feedback |

## 3.2 Solution Requirement

Functional Requirements:

- Self-service Service Catalog item(s) for network requests (firewall access, VPN, IP allocation, device provisioning).

- Structured, validated request form with file attachment support.

- Automated, risk-based, multi-level approval workflow with SLA-based escalation.

- Fulfillment task assignment to the network team, with status and notes tracking.

- Automated notifications to the requester at each stage (approval, rejection, fulfillment).

- SLA dashboard and audit trail reporting for managers and auditors.

Non-Functional Requirements:

- Usability: intuitive Service Portal experience requiring no training for end users.

- Performance: catalog form loads in under 2 seconds; request submission responds in under 3 seconds.

- Scalability: supports growing request volume and additional departments without redesign.

- Security: role-based access control; SSO-based authentication.

- Auditability: every approval and status change is timestamped and traceable.

## 3.3 Data Flow Diagram

Figure 1: Level-0 Context Diagram for the Automated Network Request Management System

## 3.4 Technology Stack

| Layer | Technology / Component |
| --- | --- |
| Platform | ServiceNow (Service Portal, Service Catalog, Flow Designer, Performance Analytics) |
| Front-end / UX | Service Portal widgets, Catalog Client Scripts, UI Policies for form validation |
| Workflow / Automation | Flow Designer (approval routing, SLA escalation, fulfillment task creation) |
| Authentication | Active Directory / Single Sign-On (SSO) |
| Notifications | ServiceNow Notifications (Email), Microsoft Teams notification integration |
| Reporting & Analytics | ServiceNow Performance Analytics, Reports, and Dashboards |
| Data Storage | ServiceNow platform tables (Request, Approval, Task records) |

# 4. Project Design

## 4.1 Problem Solution Fit

Customer Problems: no visibility into request/approval status; manual, error-prone data handling; slow, inconsistent approvals; no audit trail.

Proposed Solution: self-service catalog + automated approval workflow + fulfillment task tracking + notifications + SLA/audit reporting.

Fit: the solution directly addresses each stated pain with a corresponding platform capability, using ServiceNow's existing licensed capabilities rather than new custom infrastructure — minimising both cost and implementation risk.

## 4.2 Proposed Solution

| Parameter | Description |
| --- | --- |
| Problem Statement | Network requests are raised manually via email/spreadsheets, with no visibility, consistency, or audit trail, and the network team is burdened with repetitive administrative work. |
| Idea / Solution | A ServiceNow Service Catalog for network requests, a Flow Designer-driven risk-based approval workflow, network-team fulfillment tasks, automated notifications, and an SLA/audit dashboard. |
| Novelty / Uniqueness | Dynamic, risk-based approval routing (not a fixed chain); proactive SLA escalation; a single unified platform replacing fragmented email/spreadsheet workflows. |
| Social Impact | Reduces employee wait time and frustration; reduces the network team's manual workload; improves organisational trust in IT service delivery. |
| Business Model | Delivered as an internal ServiceNow application; costs are the existing ServiceNow platform licence plus implementation/configuration effort — no new licensing required. |
| Scalability | Built on the cloud-based ServiceNow platform; the catalog and workflow pattern can be extended to other IT request types and additional departments without infrastructure change. |

## 4.3 Solution Architecture

Figure 2: Solution Architecture of the Automated Network Request Management application

- The requester raises a request through the Service Portal and is authenticated via SSO.

- The request is created from a Service Catalog item and passed to the Flow Designer approval workflow.

- Flow Designer routes the request to the relevant approvers; on approval, a fulfillment task is assigned to the Network Team.

- The Network Team completes the work manually and marks the task complete, updating the request status.

- Notifications keep the requester informed at each stage; every action is logged for Reporting & Audit.

# 5. Project Planning & Scheduling

## 5.1 Project Planning

Product backlog across four sprints, each 6 working days, with a target velocity of ~16 story points per sprint:

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Portal Access & Authentication | USN-1 | As a requester, I can log into the ServiceNow Service Portal using my company SSO credentials. | 2 | High |  |
| Sprint-1 |  | USN-2 | As a requester, I receive a confirmation notification once my account is provisioned for portal access. | 1 | High |  |
| Sprint-1 | Service Catalog & Request Submission | USN-3 | As a requester, I can browse the Service Catalog and select a network request item (firewall access, VPN, IP allocation, device provisioning). | 3 | High |  |
| Sprint-1 |  | USN-4 | As a requester, I can fill and submit a structured network request form with mandatory fields validated. | 5 | High |  |
| Sprint-1 |  | USN-5 | As a requester, I can attach supporting documents to my network request. | 2 | Medium |  |
| Sprint-1 |  | USN-6 | As a requester, I can view the real-time status of my submitted request. | 3 | High |  |
| Sprint-2 | Approval Workflow | USN-7 | As the system, I can automatically route a request to the correct approver based on request type and risk level. | 5 | High |  |
| Sprint-2 |  | USN-8 | As an approver, I can approve or reject a request with comments. | 3 | High |  |
| Sprint-2 |  | USN-9 | As the system, I can enforce multi-level approval (Manager + Security) for high-risk requests. | 5 | High |  |
| Sprint-2 |  | USN-10 | As the system, I can automatically escalate a request if the approver does not act within the SLA. | 3 | Medium |  |
| Sprint-3 | Fulfillment Task Management | USN-11 | As a network team member, I receive a fulfillment task once a request is approved. | 3 | High |  |
| Sprint-3 |  | USN-12 | As a network team member, I can add fulfillment notes/comments to a task. | 2 | Medium |  |
| Sprint-3 |  | USN-13 | As a network team member, I can mark a request as Fulfilled/Closed once completed. | 3 | High |  |
| Sprint-3 |  | USN-14 | As the system, I can automatically escalate a fulfillment task that breaches its SLA. | 3 | Medium |  |
| Sprint-3 |  | USN-15 | As a requester, I can view the fulfillment task's assignee and expected completion date. | 2 | Low |  |
| Sprint-3 |  | USN-16 | As a requester, I can reopen or query a closed request if the issue persists. | 3 | Low |  |
| Sprint-4 | Notifications | USN-17 | As a requester, I receive a notification when my request is approved or rejected. | 2 | High |  |
| Sprint-4 |  | USN-18 | As a requester, I receive a notification once my request has been fulfilled. | 2 | High |  |
| Sprint-4 | Reporting & Audit | USN-19 | As a manager, I can view an SLA dashboard showing open, in-progress, and overdue requests. | 5 | High |  |
| Sprint-4 |  | USN-20 | As an auditor, I can generate an audit trail report showing who approved each request and when. | 5 | High |  |
| Sprint-4 |  | USN-21 | As a manager, I can view analytics on request volume by type and department. | 3 | Medium |  |

Sprint Tracker:

| Sprint | Total Points | Duration | Start Date | End Date (Planned) | Points Completed | Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 16 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 16 | 29 Oct 2022 |
| Sprint-2 | 16 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 16 | 05 Nov 2022 |
| Sprint-3 | 16 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 16 | 12 Nov 2022 |
| Sprint-4 | 17 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 17 | 19 Nov 2022 |

# 6. Functional and Performance Testing

## 6.1 Performance Testing

The application was load- and performance-tested against its actual scope (Service Catalog, Approval Workflow, Notifications, and Reporting — manual fulfillment by the network team, no external system integration):

| ID | Scenario | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- |
| PT-01 | Catalog Form Load Time | < 2 seconds | 1.6 sec average across 10 runs | Pass |
| PT-02 | Request Submission Response Time | < 3 seconds | 2.1 sec average across 10 runs | Pass |
| PT-03 | Concurrent User Load (100 users) | < 20% response time increase | 15% increase; no errors | Pass |
| PT-04 | Approval Workflow Processing Time | < 5 seconds | 3.4 sec average | Pass |
| PT-05 | Notification Delivery Time | < 1 minute | Email ~20 sec; Teams ~45 sec | Pass |
| PT-06 | SLA Dashboard Load Time (5,000 records) | < 3 seconds | 2.7 sec average | Pass |
| PT-07 | File Attachment Upload (up to 10MB) | No timeout / data loss | All sizes uploaded successfully | Pass |
| PT-08 | Stress Test — Peak Load (300 users) | Stable, graceful queuing | Stable; ~4 sec delay, no crashes | Pass |
| PT-09 | Scalability — 10,000+ records | Acceptable query/report time | Report time 2s → 3.5s; acceptable | Pass |
| PT-10 | Soak / Endurance Test (24 hrs) | No memory leaks / degradation | Stable throughout the run | Pass |

All 10 performance scenarios met their targets; no defects were found during performance testing.

# 7. Results

## 7.1 Output Screenshots

[Insert screenshots here: Service Catalog item, request submission form, approval task/notification, network team fulfillment task, SLA dashboard, and audit trail report.]

# 8. Advantages & Disadvantages

Advantages:

- Full visibility into request status for requesters, replacing email/spreadsheet tracking.

- Consistent, risk-based approval routing with automatic SLA escalation.

- Single auditable system of record for every request, approval, and fulfillment action.

- Built on the organisation's existing ServiceNow platform — no new infrastructure or licensing cost.

- Reduces the network team's administrative overhead, freeing time for higher-value work.

Disadvantages:

- Fulfillment remains a manual step, so end-to-end completion time still depends on network team responsiveness rather than automation.

- No direct integration with network devices in this phase, so configuration changes are not auto-applied.

- Requires initial user training/change management to move teams away from email-based requests.

# 9. Conclusion

The Automated Network Request Management application replaces a manual, email-driven process with a structured, transparent, and auditable ServiceNow workflow. By combining a self-service Service Catalog, an automated risk-based approval workflow, tracked manual fulfillment, and proactive notifications, the solution meaningfully reduces delays and administrative overhead while giving the organisation clear visibility and audit evidence for every network request. Performance testing confirmed the application meets its response-time and stability targets under both normal and peak load.

# 10. Future Scope

- Integrate with network management systems/APIs to auto-provision low-risk, pre-approved requests (e.g., standard VPN access), reducing manual fulfillment effort.

- Add a Virtual Agent chatbot so requesters can raise and check requests conversationally.

- Introduce CMDB-based validation of requested configuration items before approval.

- Expand the catalog and workflow pattern to other IT request types beyond networking (e.g., server or storage provisioning).

- Add predictive analytics on request volume to help the network team plan staffing proactively.

# 11. Appendix

GitHub Link: https://github.com/HarithaSwarna/Automated-Network-Request-Management-in-ServiceNow

Project Demo Link: https://drive.google.com/file/d/1AbY7UbVsRuhjXsVG8cu3e8ApAqaI2LUk/view?usp=sharing